DOCUMENT 1

MVP Development Roadmap

AI/ML Sports Betting Prediction System

Investor-Ready Minimum Viable Product

8-Week Sprint to Live Testing

January 2026

# Executive Summary

This roadmap outlines an 8-week development plan to build a Minimum Viable Product (MVP) of the AI/ML sports betting prediction system. The MVP is designed to demonstrate core functionality, generate real betting results, and provide tangible proof-of-concept data for investor presentations.

MVP Success Criteria:

- Generate predictions for Premier League matches with documented accuracy

- Track 8+ weeks of live betting results with full transparency

- Demonstrate positive ROI or clear path to profitability

- Investor dashboard showing real-time performance metrics

| Timeline | Budget Estimate | Team Size |
| --- | --- | --- |
| 8 Weeks | $25,000 - $40,000 | 2-3 Developers |

# 1. MVP Scope Definition

## 1.1 In Scope (Must Have)

| Component | MVP Features |
| --- | --- |
| Data Pipeline | API-Football integration, basic odds from The Odds API, PostgreSQL storage, daily automated data pulls |
| Prediction Model | Single XGBoost model for match outcome (Home/Draw/Away), 15-20 core features, trained on 3 seasons of data |
| Value Detection | Basic EV calculation comparing model probability vs bookmaker odds, minimum +3% EV threshold |
| Betting Engine | Fixed-fraction Kelly (1/4 Kelly), single ticket strategy, manual bet placement tracking |
| Dashboard | Web dashboard showing weekly picks, running P&L, model accuracy, ROI tracking |

## 1.2 Out of Scope (Phase 2+)

- LLM integration for qualitative analysis

- Multi-ticket portfolio allocation

- Live/in-play betting

- Multiple sports coverage

- Automated bet placement API

- Mobile application

- User authentication and multi-tenancy

# 2. Week-by-Week Development Timeline

## Weeks 1-2: Data Infrastructure

| Day | Tasks | Deliverables |
| --- | --- | --- |
| Days 1-3 | Set up development environment, provision cloud infrastructure (AWS/GCP), create PostgreSQL database schema | Cloud environment ready |
| Days 4-6 | Implement API-Football integration, build data ingestion scripts for fixtures, standings, team stats | Fixture data pipeline |
| Days 7-9 | Integrate The Odds API, store historical odds, build odds comparison logic | Odds data pipeline |
| Days 10-14 | Backfill 3 seasons of historical data, validate data quality, set up automated daily refresh | Complete historical dataset |

Week 1-2 Milestones:

- Database populated with 3 seasons of Premier League data (1,140+ matches)

- Automated daily data refresh running

- Historical odds data available for model training

## Weeks 3-4: Model Development

| Day | Tasks | Deliverables |
| --- | --- | --- |
| Days 15-17 | Feature engineering: form metrics, H2H stats, home/away splits, league position differentials | Feature pipeline code |
| Days 18-21 | Train XGBoost model, hyperparameter tuning with cross-validation, evaluate on holdout set | Trained model v1.0 |
| Days 22-24 | Probability calibration, compare model probabilities vs actual outcomes, adjust as needed | Calibrated probabilities |
| Days 25-28 | Backtest model against historical odds, calculate theoretical ROI, document model performance | Backtest report |

Week 3-4 Milestones:

- Model achieving 55-60% accuracy on match outcomes

- Documented backtest showing positive theoretical ROI

- Feature importance analysis complete

## Weeks 5-6: Betting Engine & Dashboard

| Day | Tasks | Deliverables |
| --- | --- | --- |
| Days 29-32 | Build value detection module: compare model prob vs odds, calculate EV, filter by threshold | EV calculation engine |
| Days 33-35 | Implement Kelly criterion stake sizing, bankroll tracking, bet recommendation generation | Stake sizing module |
| Days 36-40 | Build investor dashboard: React frontend, weekly picks display, P&L charts, accuracy metrics | Dashboard v1.0 |
| Days 41-42 | Add bet tracking interface for manual result entry, settlement logic | Bet tracker |

Week 5-6 Milestones:

- Fully functional betting recommendation engine

- Investor-facing dashboard deployed

- Ready to begin live paper trading

## Weeks 7-8: Testing & Live Validation

| Day | Tasks | Deliverables |
| --- | --- | --- |
| Days 43-45 | End-to-end system testing, bug fixes, performance optimization | Stable system |
| Days 46-49 | Paper trading weekend 1: generate picks, track results, validate system flow | Week 1 results |
| Days 50-53 | Paper trading weekend 2: refine thresholds, adjust model if needed | Week 2 results |
| Days 54-56 | Prepare investor demo, document system, create pitch materials | Investor package |

Week 7-8 Milestones:

- 2 weekends of documented paper trading results

- System ready for real-money testing

- Investor demo package complete

# 3. MVP Technical Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend | Python 3.11 + FastAPI | ML-native, fast API development |
| Database | PostgreSQL 15 | Robust, free, excellent for time-series |
| ML Framework | XGBoost + scikit-learn | Industry standard, fast training |
| Frontend | React + Recharts | Rich dashboards, easy charting |
| Infrastructure | AWS (EC2, RDS, S3) | Scalable, investor-familiar |
| Scheduling | Celery + Redis | Reliable job scheduling |
| Data APIs | API-Football, The Odds API | Cost-effective, good coverage |

# 4. MVP Budget Breakdown

| Item | Low Estimate | High Estimate |
| --- | --- | --- |
| Development (2 devs x 8 weeks) | $16,000 | $24,000 |
| Cloud Infrastructure (8 weeks) | $400 | $800 |
| API Subscriptions (API-Football + Odds) | $200 | $400 |
| Testing Bankroll (paper + small real) | $1,000 | $2,000 |
| Contingency (20%) | $3,500 | $5,400 |
| TOTAL | $21,100 | $32,600 |

# 5. Investor-Ready Metrics & Reporting

The MVP dashboard will track and display the following metrics in real-time to demonstrate system performance to investors:

## 5.1 Core Performance Metrics

| Metric | Description |
| --- | --- |
| ROI % | Return on investment: (Total Profit / Total Staked) x 100 |
| Win Rate % | Percentage of bets that won |
| Yield % | Average profit per unit staked across all bets |
| CLV (Closing Line Value) | Measures if bets were placed at better odds than closing line |
| Sharpe Ratio | Risk-adjusted return metric familiar to investors |
| Max Drawdown | Largest peak-to-trough decline in bankroll |

## 5.2 Target Performance for Investor Demo

After 8-12 weeks of live testing, target metrics:

- Win Rate: 52-58% (breakeven at -110 odds is ~52.4%)

- ROI: 3-8% (professional bettors target 2-5%)

- CLV: Positive (consistently beating closing lines)

- Sample Size: 100+ bets for statistical significance

DOCUMENT 2

Full Product Roadmap

Incremental Feature Rollout Post-MVP

12-Month Product Evolution Strategy

# Product Phases Overview

| Phase | Timeline | Focus | Key Deliverable |
| --- | --- | --- | --- |
| MVP | Weeks 1-8 | Core prediction & validation | Working system with results |
| Phase 2 | Months 3-4 | Enhanced ML & multi-ticket | Portfolio betting strategy |
| Phase 3 | Months 5-6 | LLM integration & insights | AI-powered analysis |
| Phase 4 | Months 7-9 | Multi-sport expansion | NBA, NFL, La Liga coverage |
| Phase 5 | Months 10-12 | SaaS platform launch | Public beta release |

# Phase 2: Enhanced ML & Portfolio Strategy (Months 3-4)

## 2.1 Model Enhancements

- Ensemble model: Combine XGBoost + CatBoost + LightGBM with weighted voting

- Add advanced features: xG metrics, PPDA, possession-adjusted stats

- Implement neural network model for comparison

- Build separate models for Over/Under goals and BTTS markets

## 2.2 Multi-Ticket Portfolio System

- Implement 4-5 independent ticket allocation strategy

- Correlation analysis to ensure ticket independence

- Dynamic bankroll allocation based on confidence levels

- Accumulator optimizer with EV calculations

## 2.3 Data Pipeline Upgrades

- Add Sportmonks API for deeper statistics

- Real-time odds streaming (WebSocket integration)

- Line movement tracking and alerts

- Automated injury/team news scraping

Phase 2 Budget: $40,000 - $60,000

Team: 3 developers + 1 ML engineer (part-time)

# Phase 3: LLM Integration & AI Insights (Months 5-6)

## 3.1 LLM-Powered Analysis Layer

- Integrate Claude or GPT-4 API for qualitative match analysis

- Build RAG system with team news, press conferences, social media

- Generate natural language match previews and betting rationale

- Sentiment analysis from football forums and Twitter

## 3.2 Smart Insights Features

- AI-generated reasoning for each bet recommendation

- Injury impact analysis with LLM interpretation

- Manager tactical analysis (formation changes, play style)

- Confidence scoring combining ML probability + LLM analysis

## 3.3 User Experience Upgrades

- Conversational interface for custom bet queries

- Push notifications for high-value betting opportunities

- Personalized risk profile settings

Phase 3 Budget: $50,000 - $75,000

Team: 3 developers + 1 ML engineer + 1 NLP specialist (contract)

# Phase 4: Multi-Sport Expansion (Months 7-9)

## 4.1 Sport-Specific Models

| Sport | Markets | Development Time |
| --- | --- | --- |
| NBA | Spreads, Totals, Player Props | 4 weeks (most data available) |
| NFL | Spreads, Totals, First Half | 3 weeks |
| La Liga | Full football markets | 2 weeks (reuse EPL model) |
| Bundesliga | Full football markets | 2 weeks |
| Serie A | Full football markets | 2 weeks |

## 4.2 Platform Features

- Sport selection and filtering in dashboard

- Cross-sport bankroll management

- Unified bet tracking across all sports

- Sport-specific performance analytics

Phase 4 Budget: $60,000 - $90,000

Team: 4 developers + 2 ML engineers

# Phase 5: SaaS Platform Launch (Months 10-12)

This phase transitions the product from an internal tool to a commercial SaaS platform. See Document 3 for detailed commercialization strategy.

## 5.1 Platform Requirements

- Multi-tenant architecture with user isolation

- User authentication (OAuth, email/password)

- Subscription billing integration (Stripe)

- Mobile-responsive web app + native apps (React Native)

- API access tier for professional users

## 5.2 Launch Milestones

| Month | Milestone |
| --- | --- |
| Month 10 | Private beta with 50-100 invited users, gather feedback |
| Month 11 | Public beta launch, onboard 500+ free users, refine UX |
| Month 12 | Full commercial launch, paid subscriptions active, marketing push |

Phase 5 Budget: $80,000 - $120,000

Team: 5 developers + 2 ML engineers + 1 DevOps + 1 Product Manager

# Total Investment Summary

| Phase | Low Estimate | High Estimate |
| --- | --- | --- |
| MVP (8 weeks) | $25,000 | $40,000 |
| Phase 2: Enhanced ML | $40,000 | $60,000 |
| Phase 3: LLM Integration | $50,000 | $75,000 |
| Phase 4: Multi-Sport | $60,000 | $90,000 |
| Phase 5: SaaS Launch | $80,000 | $120,000 |
| 12-MONTH TOTAL | $255,000 | $385,000 |

— End of Roadmap Documents —